## Slide 1: RESTAURANT FOOD ORDERING SYSTEM
ARANYA SINGH CHAUHAN : RA1911028010008
PRANIT TANDON : RA1911028010014

## Slide 2: BUSINESS CASE

## Slide 3: THE PROJECT
Restaurant Food Ordering System is a web-based, database oriented software that plans to automate the normal food ordering system.
This aim is planned to be achieved by providing features like editing site contents, adding staff, updating food items, and checking order status. All this coming under the managerial/admin side, there are other features planned for the user side as well.
The customers will have access to an easy-to-use user interface (UI), using which they can book a table at a restaurant, add/remove items from their cart, make payments, browse through past payments, mark food items as favoutites etc.

## Slide 4
The system ensures: effective utilisation and maximum development of human resources, create a better, more efficient system that speeds up the process of ordering food at a restaurant for both the customer and the staff working. This also indirectly decreases the requirement there is for the number of people working as staff members.
Thus, increasing quality and speed of service at a lesser economical cost.

## Slide 5: BUSINESS NEED
1. To override the problems prevailing in practicing the manual/traditional system for ordering food items.
2. To automate the process and carry out operations in a smooth and effective manner
3. To save resources that are usually spent to hire staff.

## Slide 6: APPROACH
The steps that are needed to be taken as a team in order to properly develop Restaurant Food Ordering System
Set up goals and objectives
Plan how features would function.
Select suitable platforms for development, both front end (UI Designing) and backend (database, API).
Select a SDLC Model that suits our needs.
Establish a budget.
Set a timeline as per the selected SDLC model.
Start working.

## Slide 7: BENEFITS OVER TRADITIONAL SYSTEM
1. An automated system would speed up the ordering process.
2. The system will help to reduce labour cost involved.
3. This will avoid long queues at the counter due to the speed of execution and number of optimum screens to accommodate the maximum throughput.

## Slide 8
4. The system will be less probable to make mistake, since it’s a machine.
5. The top benefit of online ordering was a savings in labour, since employees are not tied up on the phone or at the counter.
6. Order accuracy is another benefit for the restaurant.

## Slide 9: CONSTRAINTS
1. Hardware Limitations: The minimum hardware requirement for the system to run the software : CPU SPEED: 2 GHz.
RAM: 2 GB (Windows XP) 2.5 GB (Windows Vista)
Operating System: Windows Vista - Service Pack 1 / XP - Service Pack 3 / Windows 7/8/10
2. Others: The application should be built using Java and JavaScript inscribed in HTML, and it should, initially, be accessible through the eclipse IDE and later published on a server

## Slide 10: REQUIREMENTS (Devs)
HARDWARE REQUIREMENTS:
• Disk space: 20 GB minimum for storage of program files and their backup.
• Backups: to keep backups of the site
• Memory: 256 MB (min), 1GB or more is strongly recommended.
SOFTWARE REQUIREMENTS:
• Web server
• Cloud storage
• Programming languages: PHP, SQL, CSS, HTML and JavaScript

## Slide 11: Pre & Post DEVELOPMENT SCHEDULE
1) Understanding user requirements and creating a first hand, basic model for the same.
2) Project Planning: Establish SDLC model, scope statement, research and schedule project, identifying required resources.
3) Design system and approval: Evaluation requirement document, overall system architecture, and designs
4) Software development: Programming and integration
5) Testing: Various testing techniques
6) Deployment : Release, install and activate, user manual
7) Maintenance

## Slide 12: COSTS INVOLVED
One Time Cost:
For setting up tablets and software. INR 1,00,000
Organising workshops for staff. INR 25,000
Operational Cost:
Maintenance after set up (consecutive months). INR 25,000
Category | Cost in INR
One Time | INR 1,25,000
Operational (Monthly) | INR 25,000

## Slide 13: IMPLEMENTATION & GOVERNANCE
Required Skills:
Skills | More Info
UX Designer | Designing experience of user
Frontend Development | Design and Develop UI and frontend layer
Backend Development | Design Database and Develop Service / API
Testing | Develop Test Cases
Project Management | Project Planning, Scheduling, Executing, Monitoring and Controlling

## Slide 14: IMPLEMENTATION & GOVERNANCE (Contd)
Milestones:
S.No | Project Milestone | Description | Expected Date
1. | First Running Version | Meets customer’s basic requirements | 2-3 months after development starts.
2. | Consecutive Test Version(s) | With changes as requested by the customer. | 1-2 months after the development of First Running Version.
3. | Final Version | Meets all customer requirements | 2 months after development of final test version

## Slide 15: RISKS INVOLVED
1) Infrastructure failure
2) Software errors & failures
3) Data security risks
4) Financial stability
5) Workforce & employee lack performance

## Slide 16: THANK YOU