## Slide 1: RESTAURANT FOOD ORDERING SYSTEM
ARANYA SINGH CHAUHAN : RA1911028010008
PRANIT TANDON : RA1911028010014

## Slide 2: WBS AND RISK MANAGEMENT PLAN

## Slide 3: EXECUTIVE SUMMARY
Identification and analysis of project risks are required for effective risk management. One cannot manage risks if one does not characterize them to know what they are, how likely they are, and what their impact might be. But project risk management is not limited to the identification and aggregation of risks, and it cannot be repeated too often that the point of risk assessment is to be better able to mitigate and manage the project risks.

## Slide 4: WBS WITH PROJECT SCHEDULE
Activity (#) | Sub-Task (#) | Assignee(s) | Actual Start Date | Actual End Date | Status
Project Manager/ Contracts | 1.System demand 2.Project Plan writeup | Pranit Tandon | 08/03 | 12/03 | COMPLETED
SW Analyser/ Programmer | 1. Designing diagrams and models 2. Start implementation 3. Send for testing | Aranya Singh Chauhan | 12/03 | 20/05 | UPCOMING

## Slide 5: RISK IDENTIFICATION
After gathering basic requirement, feasibility study and studying functionality of proposed system we assessed collected project data for possible risks and found possible risks
COST RISK: Cost risk is the degree of uncertainty associated with budgets and outlays for the project and its impact on the project
PERFORMANCE RISK: Performance risk is the possibility that the system will be unable to deliver all or some of the anticipated benefits or will not perform according to the requirements.
SCHEDULE RISK: Schedule risk is the degree of uncertainty associated with the project schedule or the ability of the project to achieve the specified milestone.

## Slide 6: LIST (DESCRIBE) REGISTER
Risk ID (#) | Risk Description | Impact Description
01 | The experience staff in the team leaves before the project finish | serious
02 | The methodology chosen might not right to solve the problem | serious
03 | Budget issue | catastrophic
04 | Package and development tools do not enough | serious
05 | Marketing the product system | catastrophic

## Slide 7: MANAGING RISKS
Risk ID (#) | Status [Open / Closed] | Risk Appetite [ Accept/ Mitigate/ Transfer/Avoid] | Action | Target Date
01 | OPEN | Transfer | Someone who can take the place of the departing developer | 01/03/21
02 | OPEN | Mitigate | Someone with the necessary business or technical skills, must re-examine your methodology | 02/03/21
03 | CLOSED | Accept | Encouraging current investors and keep them up to date with what is happening on the project | 03/03/21
04 | CLOSED | Avoid | Before starting the project, a brief discussion on the package and development tools required with the development team | 15/03/21
05 | OPEN | Accept | Giving the marketing team a clear view with the help of storyboard that how the software can be helpful to the consumers. | 31/03/21

## Slide 8: THANK YOU